## Slide 1
2030
TRADE PLATFORM
5-Year Roadmap
to $1B Platform
From fragmented legacy monolith to unified,
scalable, AI-native trade finance platform
STP RATE
20% → ~90%
PROCESSING TIME
4 hrs → 1 hr
AVAILABILITY
3 9's → 7 9's
COST OF CHANGE
−30%
2025 · Leadership Review · Confidential
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 2
Current State: Legacy Monolith Architecture
Why today's platform cannot support $1B revenue — and what breaks under load
ORACLE
1,800 Tables
Single DB for ALL
~10,000 Stored Procedures
MuleSoft / Mule ESB
Tightly coupled integration bus
TPS Core (Java)
Business logic embedded in database layer
Batch Jobs
Nightly runs — no real-time processing
Frontend (Tightly Coupled)
Direct DB queries via Mule — no abstraction
Reporting Layer
Live queries on production Oracle
External Integrations
SWIFT / direct database access
Shared DB Anti-Pattern
All services read/write same Oracle — any schema change is a system-wide event
Logic Trapped in Database
~10k stored procedures = untestable, unversionable, undocumentable business logic
No Horizontal Scaling
Single Oracle on VSI — cannot auto-scale; outages are expected, not exceptional
Batch-Only Processing
No real-time streaming; STP capped at 20% — high manual load every transaction
Mule ESB Spaghetti
Hundreds of undocumented flows; tight coupling means any change risks outage everywhere
Zero Observability
No distributed tracing, no metrics — failures discovered by clients before operations team
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 3
Target Architecture: Event-Driven, AI-Native Platform
Every layer independently deployable · DB-per-service · 7 9's availability · AI-powered STP
PRESENTATION — REACT MICRO-FRONTENDS
Payments
Reports
Loan IQ / Absolute
ELC (AI + Workflow)
Actionable Dashboard
Shared Toolkit (LLM)
⬡ API GATEWAY · Rate Limiting · Auth · Routing · Load Balancing · TLS Termination
ELC PLATFORM — EVENT-DRIVEN CORE
⚙ AI WORKFLOW ENGINE (ELC) — Maker / Checker Automation · >95% Accuracy Target
⚡ KAFKA EVENT BUS — Async Pub/Sub · Event Replay · Stream Processing
Ingestion
Service
Transaction
Processor
Notification
Service
Document
AI (RAG)
Sanction
Screening
AI / Search DB
pgvector
Ingestion DB
MongoDB
Transaction DB
PostgreSQL
Cache / Queue
Redis
Schema Registry
Confluent
CDC LAYER
Change Data
Capture
Real-time sync
legacy → modern
Debezium /
GoldenGate
Kafka
Connect
Bi-directional
LIVE Sync
SHARED DOMAIN SERVICES — DB-PER-SERVICE · INDEPENDENTLY DEPLOYABLE
CIF Domain
Dual Read
(Migrating)
Participation
Own DB
Complete ✓
Billing
Own DB
Complete ✓
KYC / AML
Own DB
In Progress
Doc Mgmt
Own DB
In Progress
AI / ML
pgvector
New Service
Future Svcs
Plug-in
Architecture
DEVOPS · OBSERVABILITY · PLATFORM ENGINEERING
K8s Blue/Green
Terraform IaC
CI/CD GitOps
Prometheus + Grafana
Splunk + PagerDuty
99.99999% (7 Nine's)
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 4
LEGACY TPS MONOLITH
The constraints limiting growth to $1B
MODERN ELC PLATFORM
The foundation built to scale beyond $1B
Dimension
Legacy State
Modern State
Single Oracle DB · 1,800 tables shared across all services · Schema change = system-wide risk
Data Architecture
DB-per-Service · PostgreSQL · MongoDB · pgvector · Services independently deployable
~10,000 stored procedures trapped in the database · Untestable, unversionable, undocumentable
Business Logic
Logic in application layer · Version-controlled · Unit-testable · Independently deployable per service
Mule ESB spaghetti · Tight coupling across all systems · Any change risks outage everywhere
Integration
Kafka event streaming backbone · CDC via Debezium/GoldenGate · Async & replay-capable
Batch-only overnight jobs · No real-time events · STP capped at 20% — high manual load
Processing
Real-time event-driven processing · AI Workflow Engine (ELC) · STP target ~90%
Single Oracle instance — vertical only · VSI deployment · 3 9's — outages expected
Scalability
K8s horizontal auto-scaling · 4-cluster HA deployment · 7 9's — 99.99999% uptime
Zero AI integration · All document processing manual · All decisions require human review
AI & Intelligence
LLM-native ELC · RAG + OCR pipeline · >95% accuracy · Maker/Checker fully automated at R2
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 5
The Connector — API Commercialisation Layer
Any partner · Any integration method · Platform as a revenue channel · Reach 2,000+ counterparties
CONNECTOR
Platform
INTEGRATION CHANNELS
REST APIs
Real-time integration
File Upload
Batch processing
SWIFT / MQ
Messaging protocols
Self-Service Portal
Manual / guided entry
EXPANDED NETWORK REACH
Buyers
500+
Suppliers
1,200+
Banks
50+
Corporates
300+
FUTURE READY
ISO 20022
AI Services
Real-time Events
PLUGIN USE CASE — SBLC Issuance
A corporate client installs the SBLC Plugin on their ERP. With a single API call they issue a Standby Letter of Credit directly — no portal login, no manual entry, no email chain. The Connector validates through the AI Workflow Engine and returns a confirmed reference in seconds. Friction eliminated, volume unlocked.
COMMERCIALISATION MODEL
· API subscription tiers — per-call or monthly volume
· White-label plugin licensing to bank partners
· Marketplace listing: KYC · Doc Mgmt · AI/ML modules
· Revenue share on embedded fintech partner integrations
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 6
The Duplication Crisis — Two Orgs, Same Logic, No Single Owner
TPS & APAR both contain duplicate Billing · Participation · CIF — any change requires all systems, all teams, full regression
PAYMENT ORG
9 Shared Modules
Billing
GL Posting
Payment Initiation
Client Service
Navigator
Doc Express
BRIE
Sentry
PUPEE
TRADE ORG
14 Systems
Systems & Applications:
TPS Platform
MODULES:
Billing
GL Posting
Participation
DUP
CIF
APAR Platform
MODULES:
Billing
GL Posting
Participation
DUP
CIF
TCFE
TCE
SOP
DD
ClearTrade
TradeSharp
Falcon
Inigio
BIR
AR CRM
SmartDX
ERP Integrator
Other Systems:
The Real Cost of Duplication
Any billing change?
Update TPS + APAR + full regression on both. 2× dev effort, 2× QA, 2× deployment risk.
All teams mobilised
Billing, CIF, Participation, Ops, QA — every change becomes a multi-team programme.
Divergent bugs
Same logic differs across platforms — inconsistent client results across channels.
Velocity crushed
Time-to-market 3–12 months. A config change takes weeks across coordinated release trains.
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 7
Focused Domain Ownership — From Duplication to Clarity
When logic has a single owner, every change is faster, cheaper, and safer
⚠ BEFORE — Duplicated Logic
Billing Logic exists in:
TPS Platform
APAR Platform
LCS
CIF Logic exists in:
TPS Platform
APAR Platform
Participation Logic exists in:
TPS Platform
GTS
Any change requires all systems · all teams · full regression
→
✓ AFTER — Focused Ownership
Billing Domain
Single source of truth · Own DB · Own team
Billing Team
CIF Domain
Single source of truth · Own DB · Own team
CIF Team
Participation Domain
Single source of truth · Own DB · Own team
Participation Team
Only the domain owner engages · Targeted tests only · No full regression needed
CHANGE SCOPE
All systems
↓
One domain only
TEAMS MOBILISED
All teams required
↓
Domain owner only
TESTING EFFORT
Full regression suite
↓
Targeted tests
TIME TO MARKET
3–12 months
↓
2–6 weeks
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 8
Shared Services Consolidated — End State
14 Trade Shared modules + 9 Payment Shared modules · No duplication · Each domain owns its logic and data
PAYMENT ORG
9 Shared Modules
Billing
✓
GL Posting
✓
Payment Initiation
Client Service
Navigator
Doc Express
BRIE
Sentry
PUPEE
TRADE ORG
14 Systems
Systems & Applications:
TPS Platform ●
APAR Platform ●
TCFE
TCE
SOP
DD
ClearTrade
TradeSharp
Falcon
Inigio
BIR
AR CRM
SmartDX
ERP Integrator
Trade Shared
14 Modules
KYC
Loan
Payments
Request Ingestion
Sanction Screening
Analytics
Asset Distribution
Doc Mgmt
Offer Mgmt
Invoice Mgmt
Doc Extraction
AI/ML
TBML
Reference Data
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 9
Domain Architecture — 2030 North Star View
✦ Indigo = AI-Agentic Domain
AI-orchestrated end-to-end flows · Context extraction · Autonomous decision-making · Agentic processing
UNIFIED LOGIN
Trade App
(TCFE)
Dynamic
Discounting
APAR
Onboarding
Service
EXTERNAL CHANNELS
ERP
Client Apps
FI's
SWIFT
Third Party
→
←
API CONNECTOR
Initiate
Loan
Invoices
Standby
L/c
Misc
Notify
Reports
Letters
Status
Misc
→
←
✦ TwC AGENTIC FLOWS — AI ORCHESTRATION LAYER
EXTRACTION & DECISION ENGINE
✦ AGENTIC
CONTEXT
EXTRACTION
✦
ICC
RULES
✦
TBML
✦
NOUNS
✦
TEMPLATING
✦
TEXT
WORKABILITY
✦
BOOKING ENGINE
✦ AGENTIC
→
STRUCTURED
TRADE
CORE
TRADE
⇅
⇅
COMMON PLATFORM — Shared Domain Services
Onboarding
Distribution
CIF
Payment
Instruction
Loan
Processing
Document
Generation
✦ AGENTIC
Billing
Sanction
Screening
✦ AGENTIC
Reference
Data
KYC
✦ AGENTIC
→
→
JPM PLATFORM
PAYMENTS
LOANS
SWIFTS
GL
IDA
JPM DATA LAKE
BRIE
ANALYTICS
✦ AGENTIC
REG REPORTING
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 10
5-Year Migration Roadmap · 2025 → 2030
Technology Foundation · Business Capabilities · AI Automation · Infrastructure
R0 STABILISE
2025
R1 MODERNISE
2026–2027
R2 SCALE
2028–2030
2025
2026
2027
2028
2029
2030
TECHNOLOGY
FOUNDATION
Stabilise & Document
· Audit Oracle/Mule (1.8k tables, 10k procs)
· Map all E2E workflows end-to-end
· Quick-win STP: 20% → 40%
· Architecture decision records
Decouple & Modernise
· Provider-agnostic processing layer
· Micro-frontend + shared toolkit
· Kafka event-driven core live
· Off VSI — containerised K8s
Cloud-Native at Scale
· 4-cluster HA, auto-scaling
· Full CI/CD GitOps pipeline
· 7 Nine's availability SLA
· Blue/green zero-downtime deploys
BUSINESS
CAPABILITIES
Parity Must-Haves
· Unified client UX across channels
· Portfolio + deal dashboards
· Improved channel onboarding
· Quick wins: high-value pain points
Differentiation
· Tokenisation capabilities live
· Fintech integration (WCA)
· Structured working capital
· GSCF-like distribution models
Market Leadership
· Trade distribution platform
· $1B revenue architecture
· Unified commercial accelerator
· Data & analytics product
AI &
AUTOMATION
AI Baseline (R0)
· OCR + document ingestion pipeline
· RAG on trade finance corpus
· Maker accuracy baseline >90%
· Human-in-loop feedback loops
AI-Assisted (R1)
· Semi-automated Maker role
· 90–95% accuracy in production
· Model retraining pipelines
· Checker AI assist — pilot
Autonomous (R2)
· Full Maker automation live
· AI Checker — exceptions only
· >95% accuracy · ~90% STP
· Human reserved for edge cases
INFRA &
PLATFORM
Foundation
· VSI → container pilot
· Security hardening + DR plan
· Cost baseline established
· Observability tooling deployed
Modernise Infra
· Multi-cluster HA deployment
· Shared platform utilities layer
· Cost of change −30%
· Time-to-market: 2–6 months
Production Scale
· Full auto-scaling operations
· Multi-tenant architecture
· Infrastructure fully as code
· SLA target 99.999%+
R0 Gate
STP >40%
R1 Gate
STP >70%
R2 Gate
STP ~90%
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 11
Phase-by-Phase Execution Plan
What changes in each phase — and what it unlocks for the business
R0 — STABILISE
2025
Stop the bleeding. Build the foundation.
Audit & document Oracle/Mule landscape (1.8k tables, ~10k procedures)
Map end-to-end workflows; capture SME knowledge before it is lost
Quick-win STP improvements: target 20% → 40%+ straight-through processing
Pilot micro-frontend architecture & shared utilities layer
Establish AI/OCR baseline for document processing (>90% accuracy)
Container migration pilot; security hardening on VSI
✓ STP >40% · Architecture blueprint ready · Ops risk reduced
R1 — MODERNISE
2026–2027
Replace, don't patch. Decouple everything.
Provider-agnostic processing layer — swap Loan IQ / Absolute without FE impact
Micro-frontend rollout + shared utilities framework in production
Kafka event-driven core for all payment workflows
AI-assisted Maker role; semi-automated STP — accuracy 90–95%
Tokenisation + Fintech partner integration (Working Capital Accelerator)
Migrate off VSI; multi-cluster HA; cost of change −30%
✓ STP >70% · Time-to-market 2–6 months · Accuracy 90–95% · Cost −30%
R2 — SCALE
2028–2030
Reach $1B. Platform becomes a product.
7 9's availability across 4 clusters with auto-scaling operations model
Fully automated Maker + AI-assisted Checker; human only for true exceptions
Trade distribution (GSCF-like) + structured working capital evolution live
Unified accelerator framework + data & analytics platform in production
Platform is commercialisable, multi-tenant, and scaled to $1B revenue
STP ~90% · Accuracy >95% · Process steps 6 → 4
✓ STP ~90% · Accuracy >95% · 7 9's uptime · Commercially viable
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 12
Transformation Metrics — The Journey
Where we were · What we have delivered · 2030 vision
METRIC
THEN — Pre-2023
The starting point
NOW — 2023–2025
What we have delivered
2030 VISION
Where we are heading
→
→
PROCESS
Farm / Clean Breaks
4,380 breaks
per period
729 breaks
−83%
clean break initiative
Near zero
CI/CD prevents breaks
Build Time
8 hrs
per full build cycle
3 hrs
−63%
pipeline optimisation
< 30 min
containerised GitOps
Change Lead Time
6–8 weeks
1× / month deployments
2–4 weeks
↑
improving cadence
2–6 days
on-demand deployments
GWT / Project TENET
GWT legacy UI
no migration path
TENET in progress
▶
migration live
Fully removed
React micro-frontends
Domain Separation
Monolithic
Billing · CIF · Participation all coupled
Separation live
▶
Billing · CIF · Participation decoupled
Full isolation
each domain owns data · logic · team
Architecture Review Board
No ARB
ad-hoc decisions · no governance
ARB instated
▶
reviews in cadence
Continuous governance
automated compliance checks
TECHNICAL
Database Tables
3,200 tables
single Oracle monolith
~200 tables
−94%
rationalised schema
DB-per-service
PostgreSQL · MongoDB · pgvector
API Layer
No APIs
direct DB access only
API-first live
▶
layers exposed via API
Full API-first
all services API-native
App Rationalisation
Duplicated apps
TCE · GWT · orphaned systems
TCE decommissioning
▶
in progress
Clean portfolio
no duplication · owned domains
Data Lifecycle
No archive / purge
unbounded data growth
Archive & Purge live
✓
policy instated
Automated
event-driven data lifecycle
BUSINESS
Production Incidents
1,197 tickets
10,967 total over 3 years
581 tickets
−51%
significant reduction
< 100 / yr
AI-assisted ops + 7 nine's
STP Rate
~20%
high manual processing
~30–40%
↑
quick-win improvements
~90%
AI Maker / Checker automation
Tech Cost / Txn
$40.7
legacy overhead
Reducing
↓
rationalisation underway
~$10–15
cloud-native efficiency
Deploy Frequency
1× / month
vs. industry 10× / day
Increasing
↑
CI/CD pipeline active
Daily / on-demand
blue/green zero-downtime
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030

## Slide 13
Key Strategic Themes & Non-Negotiable Priorities
Five execution pillars that apply across every phase of the programme
01
Modernise, Don't Patch
Replace Mule workflows and the Oracle monolith with event-driven microservices. Every decision evaluated against commercialisability from day one. Patching only defers and multiplies the cost.
02
Provider-Agnostic Core
Abstract the processing layer so Loan IQ or Absolute can be swapped without any frontend impact. Eliminates vendor lock-in, accelerates change, and reduces contractual risk.
03
AI-First Operations
Progress from AI-assisted (R1) to fully automated Maker/Checker (R2). Human involvement reserved for truly exceptional cases. Target >95% document accuracy, ~90% STP by 2030.
04
Business Capabilities as Big Rocks
Tokenisation, fintech integration, GSCF-like trade distribution, and deal management are competitive necessities — not optional features — to reach $1B revenue.
05
Platform as a Product
End-state is commercialisable and multi-tenant. Every architecture decision must answer: 'Can we sell this?' The Connector and API layer unlock a direct new revenue stream.
"This is what we have → These are the constraints →
This is what must change to scale."
Guiding Principle · Omar Review · 2025
CONFIDENTIAL · Trade Platform Migration Strategy · 2025–2030